🔵 PHASE 1 — Research & Dataset Creation (Foundation)

🎯 Objective:

Understand dark patterns deeply and build your own dataset.

🛠 Deliverables:

- List of 5–7 dark pattern categories

- 300–500 labeled text samples

- Dataset CSV file

- Documentation of labeling criteria

👤 Work Division:

🔹 You (ML Lead):

- Research dark pattern psychology

- Define categories

- Create labeling guidelines

- Design dataset schema

🔹 Friend (Data Lead):

- Scrape sample websites

- Extract button texts / popup texts

- Collect raw text samples

Both:

- Manually label dataset together (important)

⏳ Time:

20–25 days

⚠️ This is boring but critical.
If dataset is weak → whole project weak.

🔵 PHASE 2 — NLP Model Development

🎯 Objective:

Train first working classifier.

🛠 Deliverables:

- Text cleaning pipeline

- TF-IDF vectorizer

- Logistic Regression model

- Evaluation metrics (precision, recall, F1)

- Confusion matrix visualization

👤 Work Division:

🔹 You (ML Core Lead):

- Preprocessing pipeline

- Feature engineering

- Model training

- Hyperparameter tuning

🔹 Friend (Validation & Analysis):

- Train-test split experiments

- Model comparison (Naive Bayes vs Logistic)

- Build evaluation report

Both:

- Improve model until stable

⏳ Time:

15–20 days

🔵 PHASE 3 — Web Scraper Engine

🎯 Objective:

Turn URL → Extract meaningful UI text.

🛠 Deliverables:

- URL input system

- HTML parsing

- Extract:

  - Buttons

  - Forms

  - Popup text

  - Timer elements

- Clean extracted text

👤 Work Division:

🔹 Friend (Backend Lead):

- Build scraper using BeautifulSoup

- Handle dynamic content with Selenium (if needed)

- Clean text extraction logic

🔹 You:

- Connect scraper output to model input

- Risk scoring algorithm

⏳ Time:

20–25 days

🔵 PHASE 4 — Risk Scoring Engine

🎯 Objective:

Make system look intelligent.

Not just classification — scoring.

🛠 Deliverables:

- Weighted scoring logic

- Pattern severity scoring

- Final “Manipulation Risk Score” (0–100)

- Explanation generator

Example Output:

Fake urgency detected (High severity)
Guilt-shaming language detected (Medium severity)

👤 Work Division:

🔹 You (Logic Architect):

- Design scoring formula

- Severity weighting

- Risk aggregation system

🔹 Friend:

- Implement scoring API endpoint

- JSON output formatting

⏳ Time:

10–15 days

🔵 PHASE 5 — Frontend Dashboard (Eye-Catching Part)

This is what recruiters SEE.

4

🎯 Objective:

Make it visually professional.

🛠 Deliverables:

- Clean landing page

- URL input field

- Risk score gauge

- Pattern breakdown cards

- Model metrics page

- Architecture section (huge bonus)

👤 Work Division:

🔹 Friend (Frontend Lead):

- React + Tailwind UI

- Dashboard components

- Data visualization

🔹 You:

- API integration

- Connect frontend to backend

- Test response flow

⏳ Time:

15–20 days

🔵 PHASE 6 — Deployment & DevOps (Game Changer)

🎯 Objective:

Make it public and production-like.

🛠 Deliverables:

- Dockerfile

- Dockerized backend

- GitHub branches & PR workflow

- Deployed backend on Render (Free)

- Deployed frontend on Vercel (Free)

- Proper README with architecture diagram

- Live demo link

👤 Work Division:

Both equally involved.

You both must:

- Understand Docker

- Understand deployment

- Understand Git branching

⏳ Time:

10–15 days